## Slide 1: F&I
Agile Development and Delivery Approach
Last Updated: Tuesday, March 26, 2019

## Slide 2: Change Development Approach from Phasing to IID
Iteration 1
A
B
Iteration 4
A
B
C
D
E
F
Time
From: Phasing Approach
To: Iterative and Incremental Development Approach IID): Agile for Software Development
A
B
C
D
E
F
Requirements
Analyst & Design
Coding
Testing
Accepted
Big Bang
Release
A
B
C
D
E
F
A
B
C
D
E
F
A
B
C
D
E
F
A
B
C
D
E
F
A
B
C
D
E
F
A
B
C
D
E
F
Requirements
Iteration 2
A
B
C
Iteration 3
A
B
C
D
1. Each story is expanded, coded and tested
2. Possible release after of each iteration
(small release)

## Slide 3: Agile is a term to describe methods that:
Have fast feedback cycles
Requires active participation from the business
Deliver business value at regular intervals
Demands whole team collaboration
Test features as they are coded
Based on sustainable pace
Adapt their processes based on feedback
Notes: A bit of the history – of agile testing. Testing features / stories are more than customer tests / developer tests
Note: Product Owners represent the customer / business

## Slide 4: Basic Agile Building Blocks
Incremental changes
Common values - trust
Continuous integration
Discipline
Verbal communication
Automation
Retrospectives
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 5: So, What is Agile?
A set of principles rather than a particular model
An umbrella to describe methodologies that follow the Agile Manifesto principles
  Scrum Framework (be used in this project for a project management framework)
  XP: Extreme Programming (be adopted in this project for software engineering practices)
  Kanban
  DSDM: Dynamic Systems Development Method
  Crystal
  Feature Driven Development (FDD)‏

## Slide 6: Development and Delivery Approach
Release
Pre-Game
Game (Iterations / Sprints)
Initiated Project Backlog
Initiated
Release Planning
Stories Readiness Workshops
Approved High Level Architecture
Define Automation Test Strategy
Project Management – Monitor and Management
Final User Acceptance Testing
Final Regression Testing
Final System Testing
End to End Tests
Load/Performance Tests
Data Conversion
Install Tests
Release Readiness
Release Retrospective
Last updated: March 26, 2019
End Game
Iteration is timebox that be used in Extreme Programming (XP)
Sprint is timebox that be used in Scrum Framework
Iteration X Length 10 Days
Goal
Iteration Plan
Iteration Review
Iteration Retrospective
Day 1
Day 2 – Day 9
Day 10
Daily Sync Up
Development
X
Number of Iterations
Post-Game
Following
the activities of current process to deploy tested software to
Production servers
Prepare to Develop
AM
PM
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 7: Pre-Game: Release Planning
Understand the business problem
Understand the technical challenges
Ensure resources for testing will be available
Plan customer involvement
Plan ahead for release activities
  Packaging, delivery
  Training, documentation, 3rd party interaction
Plan for communication, course corrections
Consider dependencies
Define the Schedule
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 8: Pre-Game: Release Planning
Tracking testing tasks, progress
  Stories, tasks, defects
Tracking & communicating
  Build results
  Test results
  Metrics
Status and Visibility
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 9: Basic Agile Building Blocks
Identify expertise not on the team
  Bring specialist in
  Budget time to develop expertise
Spike technical solutions
May need stories to research
  Technologies
  Architecture
Expertise and Solutions
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 10: Release Planning
Product Backlog
Release Planning Meeting
Pre-Game
Game (Iterations / Sprints)
Post-Game
Iteration 1
Iteration 2
Iteration 4
End Game
…
Release Plan
Last updated: March 26, 2019
27 Jul
4 May
6 May – 25 May
27 May – 15 Jun
17 Jun – 6 Jul
8 Jul – 27 Jul
22 Jul – 27 Jul
Iteration 3
6 May – 17 May
20 May – 31 May
3 Jun – 14 Jun
17 Jun – 28 Jun
1 Jul – 12 Jul
15 Jul – 26 Jul
22 Jul – 26 Jul
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 12: Iteration Framework
Last updated: March 26, 2019
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 13: Acceptance Test Driven Development
Last updated: March 26, 2019
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 14: From Feature to Tasks
Last updated: March 26, 2019
Notes: I'm seeing a lot of teams keep over-committing, they can never get traction if they don't start under-committing until they get the skills and get into a test-code-test and building rhythm

## Slide 15: End of Documents